## Slide 1
Chapter 2 Text
Modified in many cases to support instructional needs. Original developed by Rational

## Slide 2
Objectives: Rational Unified Process
We have talked about these in general. Now, for a more formal discussion:
Describe the Unified Modeling Language (UML)
Define what a Software Development Process is
Describe the Rational Unified Process (RUP)
Explain the four phases of the Rational Unified Process and their associated milestones
Define iterations and their relation to phases
Define artifact, worker, and activity (in RUP Workflows)
State the importance of automated tool support
Notes: This module provides a very high level view of the Rational Unified Process. The process itself contains much more detail about each item discussed here.
We will focus on the major concepts and definitions of the major terms. We will also describe the notation and terminology used in the definition of the process.

## Slide 3: The RUP
Software Development is a process of developing a software system from requirements (functional and non-functional).
A software process provides a disciplined approach to assigning tasks and responsibilities to ensure the production of high-quality software within a predictable schedule / budget.
The RUP is a software process that incorporates the six best practices we’ve discussed.
The RUP formalizes these best practices into a written set of procedures/practices that are complete and self-consistent.

## Slide 4: In Building a System, a Language (like English) is Not Enough
Modeling
Language
Unified Process
Team-Based
Development
We need a Modeling Language! Some kind of ‘universal notation.’
We will use the Unified Modeling Language, (UML)
Provides a standard for artifacts produced by workers
in roles undertaking activities during development –
(semantic models, syntactic notation, and diagrams.
things that must understood, controlled, and exchanged.)
We need a development Process
We will follow the Rational Unified Process (RUP)
“It is ALL ABOUT PROCESS” (and object culture).
While UML has a very high value as a common
modeling language, all successful software
development requires some kind of
development process!
 So, we are talking about a Process (RUP) and a modeling language (UML).
Notes: This slide is establishing the need for something beyond the UML. Some students may think: If I know the UML, I’m done. I don’t need a process. But we will establish that the UML, while a good and necessary first step, is not everything that is needed.

## Slide 5: What Is the UML?
Have seen parts of this slide before….
The Unified Modeling Language (UML) is a language for
    Specifying
    Visualizing
    Constructing
    Documenting
the artifacts of a software-intensive system
UML is now the industry standard modeling language.
We will use UML 2.0
Has been under development since 1990
 Important to note that UML does not dictate an OO approach – but greatly supports it!
Note: UML is a ‘notation.’ It is not a process.
Notes: The RUP is based on the UML, so we first discuss the UML and then explain what the UML does NOT provide. The RUP fills in the gaps.

## Slide 6
Deployment
Diagrams
Use-Case
Diagrams
Use-Case
Diagrams
Use-Case
Diagrams
Scenario
Diagrams
Scenario
Diagrams
Sequence
Diagrams
State
Diagrams
State
Diagrams
State
Diagrams
Component
Diagrams
Component
Diagrams
Component
Diagrams
Models
State
Diagrams
State
Diagrams
Object
Diagrams
Scenario
Diagrams
Scenario
Diagrams
Collaboration
Diagrams
Use-Case
Diagrams
Use-Case
Diagrams
Activity
Diagrams
State
Diagrams
State
Diagrams
Class
Diagrams
In building visual models, many different diagrams are needed to represent
different views of the system. (different views to different stakeholders).
Use Case Diagrams (ahead) – illustrate user interactions with the application.
Activity Diagrams illustrate the flow of events in a Use Case (all scenarios).
Class diagrams represent logical structure, while Interaction Diagrams
illustrate behavior (show how objects collaborate via message passing to
provide features (responsibilities) of the objects..
Other diagrams are used to illustrate other viewpoints necessary in some (but not all) circumstances, such as the State Diagrams, Deployment diagrams, …
Notes: This diagram was also shown in the previous module. We are repeating it here because we will provide examples of a few of these diagrams on the pages which follow.
The UML emphasizes a graphical language for representing models, but provides little/no guidance on when and how to use these diagrams. This is an area where the RUP helps. It describes the kinds of project artifacts needed, including diagrams, and puts them in the context of an overall project plan.

## Slide 7: A Sample UML Diagram: Use-Case Diagram
A University Course Registration System
Professor
Select Courses to Teach
Student
Course Catalog
Register for Courses
Maintain Student Information
Maintain Professor Information
Registrar
Billing System
Close Registration
Use Case Diagrams are used
to show the existence of
Use Cases and their
relationships both to other
Use Cases and to Actors.
An Actor is something/one external
to the system that interfaces with
the system and receives ‘value,’
from it, such as a user or client.
Use Cases model dialogue (interchange)
between actors and system.
A Use Case is initiated by
an Actor to invoke certain
functionality – like Register
for Courses (see Use Case).
Arrow indicates direction of
initiation of the interaction.
A Use Case/ Use Case Narrative/ Specification is a complete, meaningful flow of events!
A Use Case
System
Boundary
Notes: For this diagram and the subsequent one, the purpose is just to familiarize the student with the rich language of the UML which is available to represent software artifacts. You should NOT try to explain all the notation, just the purpose of the diagram and how to read it (superficially). You will see this diagram again in the next lesson and can explain it in more detail then.
A Use-Case has a set of properties: brief description, flow of events, special requirements, etc. Use-Cases are enclosed in the use-case-model artifact.
Animation notes: The system name does not appear until a mouse click. This is to allow you to challenge the students to determine what the system is supposed to do based on their initial understanding of Use-Cases. This should emphasize to them that the Use-Case approach is very easy to understand and to learn.

## Slide 8: A Sample UML Diagram: Classes
A University Course Registration System
MainForm
// select maintain schedule()
<<boundary>>
MaintainScheduleForm
+ // open()
+ // select four primary and two alternate offerings()
<<boundary>>
1
0..1
1
CourseCatalogSystem
// get course offerings()
<<boundary>>
1
0..*
RegistrationController
// add courses to schedule()
// get course offerings ()
<<control>>
1
1
Schedule
// create with offerings()
<<entity>>
1
0..1
Classes – different kinds
(here, boundary, control, entity classes)
Note: multiplicity; association; arrow types
Be sure to understand notation…..
multiplicity; aggregation; stereotypes…
MUCH MORE ABOUT THESE CLASSES LATER!
Notes: A class diagram is a view of the classes composing the system, as well as their relationships. Classes are represented by rectangles. Relationships are represented by lines. The presence of a relationship between two classes indicates that they collaborate in some way in performing one or more Use-Cases. For example, the relationship between MainForm and MaintainScheduleForm means that a MainForm may or may not contain one MaintainScheduleForm.
The items preceded by “//” in the lower third of the class boxes indicate the responsibilities of the classes. For example, CourseCatalogSystem is responsible for get course offerings. During design of this class, this responsibility will be turned into one or more operations.
The items within angle brackets (“<< >>”) indicate the stereotype of the class. For example, CourseCatalogSystem is a boundary class which means that it interfaces with an external entity (I.e., an actor).
This is presented as another example of UML notation. It is probably the UML diagram with which most students are familiar.
This diagram contains a wealth of detail, so try to just make the students focus on the intent of the diagram (classes and relationships) rather than the individual symbols. Interpretations of all of the symbols are provided in the student notes.
In case they ask, the middle third of the boxes (looks like a stripe in the diagram) is really another compartment in which the attributes (I.e., data elements) of the class can be listed.
Developers tend to focus on this diagram because it tells them what classes need to be coded (and auto generation of code is done from this diagram).
Emphasize the value of the UML: Booch used to use dashed clouds to represent classes, while Rumbaugh (OMT) used rectangles. This made it difficult for us to understand each other’s class diagrams.

## Slide 9
Actor A
Use-Case 1
Use-Case 2
Actor B
Document
FileManager
GraphicFile
File
Repository
DocumentList
FileList
Customer
name
addr
withdraw()
fetch()
send()
receive()
<<entity>>
Forward Engineering(Code Generation)
and
Reverse Engineering
Executable System
User Interface
Definition
Domain
Expert
Use-Case 3
Source Code edit, compile, debug, link
Use-Case Diagram
Class Diagram
Collaboration Diagram
Sequence Diagram
Component Diagram
State Diagram
Package Diagram
Deployment Diagram
Class
Have seen this slide before too.
Notes: We are beginning the transition from the UML to the RUP. The students are not expected to be able to read this slide. The point is just to summarize all of the UML diagrams used for visual modeling.
You might point out that learning the UML and all of its diagrams is not enough for a developer to be successful. It is similar to learning a natural language like English by reading the dictionary. You might know all the words and even the syntax, but you wouldn’t be able to effectively communicate. So the UML is a crucial first step as it gives us a common language with which to communicate. But a process is needed to understand how to apply the UML to ensure successful development efforts. That’s why we developed the RUP.
Activity diagrams are not shown on the slide. Activity diagrams can be used to model workflows in business process engineering.

## Slide 10: What Is a Process?
New or changed
requirements
New or changed
system
Software Engineering
Process
A process defines Who is doing What, When and How to reach a certain goal. In software engineering the goal is to build a software product or to enhance an existing one
We will use the RUP - a generic process that uses UML as a modeling language.
The RUP can be used for any kind of software system (information system,
scientific or engineering-oriented system, etc.)
Notes: It can be very difficult to explain what a process is, if people aren’t already familiar with it. An informal example most people can relate to is the process of balancing a checkbook at the end of the month. Most of us have developed a process we use - the same steps every month. It shortens the time required to accomplish the task and ensures that we don’t forget any steps. The same applies to a software engineering process. We want it to be repeatable and ensure that all required tasks are accomplished when required. Of course, a software engineering process is much more complex than balancing a checkbook and there is a tremendous amount of information contained in the RUP.

## Slide 11: As An Effective Process, the RUP:
Provides guidelines for efficient development of quality software
  The RUP provides suggested flows of activities and assignment of roles to artifacts
Reduces risk and increases predictability
  The RUP: Through iteration planning, risks aggressively attacked up front
Captures and presents best practices – very detailed.
  RUP: Mentor on your desktop – tool mentors, guidelines,
 Promotes common vision and culture. Same model elements; same meanings; different contexts.
  Contains disciplines – addressing all stakeholder concerns
Provides roadmap for applying tools – it is NOT just a theory
  RUP: Suggests activity sequences; Adaptable for large and small projects.
Delivers information on-line, at your finger tips
  RUP: Many ‘mentors’ on line; tutorials, etc.
 The RUP is a use-case driven, architecture-centric, iterative development process! 
WHAT DOES THIS MEAN TO YOU? VERY IMPORTANT! KNOW THIS!!!!
Now, MORE>>>>>
Notes: This is a good opportunity to contrast the RUP with old-fashioned processes. RUP is meant to be used on a daily basis. It is relevant because it is integrated with the tools the developer is using. It is easy to access since it is on the desktop.
Emphasize that the process contains far more information than any one person can remember. It is not intended that they learn it all at once. The best approach is to first get an overview so that they understand how it is organized and where to look for things. Then access the online process to learn the details of each task as they need to perform the task.

## Slide 12
Withdraw Money
Customer
An actor is someone or something outside the system that interacts with the system
An actor receives VALUE from the system. A MUST.
Example: ATM, transfer funds, withdraw money….
A Use-Case (actually the Use Case Narrative or Use Case Specification!) is a sequence of actions a system performs that yields an observable result of value to a particular actor
Models functionality from user point of view!!
Check Balance
Use-Cases for a Cash Machine
A collective set of Use Cases is said to constitute The
Use Case Model and represent all the possible ways of
using the system. (end-user view; functionality!!!)
Use Case is thus a model of system’s intended functions.
Use Cases can serve as a contract between customer
and developer, and are said to capture total functionality.
This is a Use Case Diagram. Contains UML
symbols for Use Cases and for Actors. Also shows
the relationships between an actor and the use cases.
Notes: The goal of the next few slides is to give students an overall understanding of what it means to say that the RUP is use-case driven, without getting bogged down into the details of use-case development. Only the most basic terminology and symbols are used.
The example model is incomplete. You might ask students what other Use-Cases they would expect a cash machine to provide.

## Slide 13: Use-Case Specifications Include a Flow of Events
Consider, for example, the flow of events for the Withdraw Money Use-Case. (Example is quite general….)
1. The Use-Case begins when the customer inserts a cash card. The system reads and validates information on the card.
  2. The system prompts for the PIN. The customer enters the pin. The system validates the PIN.
  3. The system asks which operation the customer wishes to perform. The customer selects “Cash withdrawal.”
  4. The system requests the amount. The customer enters the amount.
  5. The system requests the account type. The customer selects checking or savings.
  6. The system communicates with the ATM network . . .
  REMEMBER: 1) The RUP is a use-case driven,
  2) architecture-centric, 3) iterative development process!
Note the
interchange.
This text is
typical in a
Use Case
narrative
(Interchanges
may/may not
be numbered’)
Notes: The example is incomplete. Just enough steps are provided to illustrate the simplicity and informality of this approach.

## Slide 14: RUP: A Use-Case Driven Process
Use-Cases are concise, simple, and understandable by a wide range of stakeholders
  End users, developers and testers, others all understand functional requirements of the system as captured via stories of interactions between actors (external to the application) and the application.
Use-Cases ‘drive’ numerous activities in the process:
  Creation and validation of the design model
  Iteration planning (identifies functionality and risk and more…)
  Test case development and procedures of the test model
  User interface development and validation
  Creation of user documentation
  System deployment, and MUCH more.
Notes: The important point to get across is that Use-Cases permeate all parts of RUP and are a key mechanism in accomplishing the Managing Requirements best practice.

## Slide 15: RUP: An Architecture-Centric Process:
Architecture is a primary focus of the early iterations
  Building, validating, and base lining the architecture constitute the primary objectives (but not all) of Elaboration Phase – especially the first iteration…
The Architectural Prototype model captures the architecture; serves as the baseline and drives development
The Software Architecture Document (SAD) may capture this architectural description.
  Platforms; distribution; high-level design models (client/server; pipe/filter…)
  Identification of potential items of high risk!
There are several other artifacts are derived from architecture:
  Much more later on architecture… Essential!
Notes: Architecture was defined and explained in the Best Practices module already presented. Here we assume that the student remembers this material. You may wish to briefly review the definition of architecture and relate it to blueprints,etc.

## Slide 16
Process View
Deployment View
Logical View
Implementation View
Programmers
Software management
Performance
Scalability, Concurrency,
Throughput, Parallelism…
System Integrators
System topology
Delivery, installation
Communication
System Engineering
Use-Case View
Structure
Analysts/ Designers
End-user
Functionality
A View is a complete description (an abstraction) of a system from a particular view-
point or perspective – covering particular concerns and omitting others not
relevant to this perspective.
Different ‘views’ from different ‘stakeholders; different concerns.
A Model is a complete representation. Models consist of Views.
Functional requirements
Logical View
Functional Reqmts
Deals with design,
packages, sub-
systems, and
classes, layers, …
Implementation
View – deals mostly
with programming
and organization of
the software modules
& unit test
(More detailed Design
and Implements the
Design)
Notes: It is important to keep the discussion of this slide at a very high level. Examples of the 5 views are not provided. You may wish to go to the white board and show some examples. Several examples from earlier in this module can be used. For example, The sample Use-Case diagram can illustrate the use-case view. The sample class diagram can illustrate the logical view.
Also mention that the UML provides the notation we use to visualize these views.

## Slide 17: Benefits of an Architecture-Centric Process
(Think ‘parts’: layers, subsystems, packages, relationships, components, etc….)
Lets you gain and retain intellectual control over a project,
  to manage its complexity, and
  to maintain system integrity
  (Principles of design: divide and conquer; coupling; cohesion, reusability, etc. )
Provides an effective basis for large-scale reuse
Provides a basis for project management – allocation to teams…
Facilitates component-based development (from separate architectural components – interchange (swap) well-defined components.
   Components fulfill a clear function in the context of a well-defined architecture
   A component conforms to and provides the physical realization of a set of interfaces
Notes: Components and architecture are two intertwined concepts: the architecture identifies components, their interfaces and interactions, along several dimensions, and components exist only relative to a given architecture. You cannot mix-and-match components that you pick if they have not been made to fit.

## Slide 18: Benefits of an Architecture-Centric Process - more
Architecture is not just the sum of parts
Consists of small, independent tactical decisions that provides a structure on ‘how to grow’ the system without having the complexity to blow your minds.
Architecture gives us structure for this and rules to guide us.
Often accommodated by the most experienced software designer. Must ensure all parts follow the architecture agreed upon and that all integration fits properly, and much more.

## Slide 19: Third Component of the RUP:
Third component: The RUP is a
  use-case driven,
  architecture-centric,
   iterative development process!
To set the stage for further discussion of the ‘iteration,’ we need more on the structure on the RUP.

## Slide 20: Process Architecture - Lifecycle Phases
Inception
Elaboration
Construction
Transition
The Rational Unified Process has four phases: At the milestones, we have:
  Inception - Define the scope of project
    What is included; what is not; identify all actors and use cases; draft about 20% of essential use cases;
    Lots of artifacts: Business Rules, Vision, Domain Model, costs, schedule, Risk List, Business modeling, and more)
  Elaboration - Plan project, Specify features, Baseline Architecture; have about
  80% of essential requirements identified;
    Good grasp of requirements and architecture.
    Most key analysis and design done. (often a couple of iterations…)
  Construction - Build the product via several iterations; up to beta release; Essentially programming and unit test; iteration assessment, …Several iterations (time-boxed)…
  Transition - Transition the product to end user community; end-user training and support; installation, etc. (Here again, lots of activities: clean up, etc.)
Amount of time spent in each varies; sometimes 3-5 iterations in construction; for a simple project – one iteration in elaboration; Can be very complex. Most practitioners suggest six plus or minus three iterations!
time
Notes: The student notes are quite extensive. There is no need to go into that much detail in class. The important thing is to understand how the RUP uses phases to organize the life cycle.
You can also mention that we deliberately chose names that do not match the waterfall names (analysis, design, implementation, and test) to emphasize that they are NOT the same as the waterfall phases.
Some ways of describing the phases in common terminology:
Inception - bid and proposal
Elaboration - Building blueprints
Construction - I think I’m done
Transition - how do users react?

## Slide 21
Inception
Elaboration
Construction
Transition
Lifecycle
Objective
Milestone
Lifecycle
Architecture
Milestone
Initial Operational
Capability
Milestone
Product
Release
time
At each of the major milestones, the project is reviewed and a decision made
as to whether to proceed with the project as planned, to abort the project,
or to revise it. The criteria used to make this decision vary by phase.
These are indeed MAJOR milestones!
Lots of evaluation criteria as we move from phase to phase… (next overhead.)
Note the titles of the Milestones.
Notes: The student notes are extensive and there is no need to go into detail with each milestone. The most important point to get across is that there are formal milestones marking major decision points with the RUP lifecycle just like there is in the waterfall.
The criteria listed in the student notes are extensive because they are thorough. However, only one or two of the criteria at each point are really important. The ones to emphasize are:
LCO: scope agreed upon and risks understood and reasonable
LCA: high risks addressed and architecture stable
IOC: product is complete and quality acceptable

## Slide 22: Major Milestones – Evaluation Criteria (at end of phase)
Inception phase (LCO – Life Cycle Objective Milestone) include:
  stakeholder concurrence on scope definition and cost/schedule estimates;
  requirements understanding as evidenced by the fidelity of the primary Use-Cases; credibility of cost/schedule estimates, priorities, risks, and development process; clear vision
  depth and breadth of architectural prototype; some basic modeling… actual expenditures versus planned expenditures
Elaboration phase (LCA Architecture Milestone) include:
  stability of the product vision and architecture;
  resolution of major risk elements;
  adequate planning and reasonable estimates for project completion;
    Note: we really don’t have a ‘time projection’ until this milestone.
  stakeholder acceptance of the product vision and project plan;
  acceptable expenditure level.
  Around 80% of use cases captured and understood.

## Slide 23: Major Milestones – Evaluation Criteria (at end of phase)
Construction phase (IOC – Initial Operational Capability Milestone) includes:
  stability and maturity of the product release (i.e., is it ready to be deployed? – ready to go into beta?);
  readiness of the stakeholders for the transition; acceptable expenditure level.
Transition phase, (Product Release) - a decision is made whether to release the product. This will be based primarily on the level of user satisfaction achieved during the transition phase.
  Often this milestone coincides with the initiation of another development cycle to improve or enhance the product. In many cases, this new development cycle by already be underway.
  This phase also includes training, user documentation, clean-up…

## Slide 24: Iterations and Phases
An iteration is a distinct sequence of activities with an established plan and evaluation criteria, resulting in an executable release (internal or external) and assessment of the iteration
Number of iterations per phase is variable.
Each iteration can result in an executable release where
the system evolves into a large system
Preliminary
Iteration
Architect.
Iteration
Architect.
Iteration
Devel.
Iteration
Devel.
Iteration
Devel.
Iteration
Transition
Iteration
Transition
Iteration
Inception
Elaboration
Construction
Transition
Minor Milestones: Releases

## Slide 25: Releases – Internal and External
An internal release is kept within the development environment and (optionally) demonstrated to the stakeholder community. (Depends on nature of iteration)
An external release is provided to stakeholders (usually users) for installation in their own environment.
  May be for operational testing prior to Product Release, …
External releases are much more expensive (they require user documentation and technical support) and normally occur only during the transition phase.
The end of an iteration marks a minor milestone.
The end of a phase marks a major milestone.
  Major assessment occurs here, naturally.

## Slide 26
Analysis & Design
Implementation Model
Test Model
realized by
implemented by
verified by
Requirements
Implementation
Test
Use-Case Model
Design Model
Business Modeling
Business
Use-Case Model
Business Object Model
The RUP is a model-driven
approach; Several models
are needed to fully describe
the system.
The business itself; generally larger than
the application domain of project…
Notes: You can relate this back to previous slides that describe the system model and the many diagrams needed to fully communicate its content. One can consider all of the models listed here, taken together, to be “the system model.”
The only model that is a little different is the business model. It describes the business at large, not just the automated part. The other models describe the information system that supports the business model.
It is a good idea to point out that each of these models is incrementally developed across many iterations.

## Slide 27: Major Models
The Business Model is a model of what the business processes are and the business environment. (Very Important!!)
  It can be used to generate requirements on supporting information systems.
The Use-Case Model is model of what the system is supposed to do and the system environment. (functional requirements)
  Create Use Case diagrams and supporting documentation
The Analysis and Design Model is an object model describing the realization of Use-Cases. It serves as an abstraction of the implementation model and its source code.
  Create analysis and design classes, interaction diagrams…architecture resolved.
The Implementation Model is a collection of components, and the implementation subsystems that contain them.
  Primarily programming – realizing the design model; unit testing.
The Test Model encompasses all of the test cases and procedures required to test the system. (test scripts; test suites, etc.)
  Development team verification; user validation

## Slide 28
Project Management
Environment
Business Modeling
Implementation
Test
Analysis & Design
Preliminary Iteration(s)
Iter. #1
Phases
Core Process Disciplines
Iterations
Core Supporting Disciplines
Iter. #2
Iter. #n
Iter. #n+1
Iter. #n+2
Iter. #m
Iter. #m+1
Deployment
Configuration & Change Mgmt
Requirements
Elaboration
Transition
Inception
Construction
Disciplines group activities logically
In an iteration, you walk through all disciplines.
Relative
amount of
color shows
level of
activity in
each
iteration
Development Team Focus
Notes: Can iterations overlap?
No. Our model is to show no overlap among iterations. In a large project, several teams may work in parallel on their portions of the iteration, but we do not consider these to be separate iterations.
How many iterations should you have?
It depends on many factors. Err on the side of too many iterations.
Animation note: The callouts and black rectangle appear 2 seconds after the slide.

## Slide 29
Role
Activity
Artifact
Describe a
Use-Case
Use-Case Package
Use-Case
responsible for
Use-Case
Specifier
A unit of work a worker may be asked to perform
A piece of information that is produced, modified, or used by a process
A role that may be played by an individual or a team in the development organization
Could be source code,
documents, class, risks
list, glossary, sequence
diagram…etc.
Part of the Configuration
Smallest piece of
work that is relevant
workload divided
by activities needed.
Defines the behavior
and responsibilities
of an individual or a
group working as a
team.
In the RUP, a Worker
is more of a
‘role’ that defines
how individuals
should carry out
work.
Notes: This shows how the RUP represents the process graphically. The UML provides a notation for representing the artifacts of the process, but not the process itself. These conventions will be used in describing each of the workflows of the process.

## Slide 30
Resource
Paul
Mary
Joe
Sylvia
Stefan
Each individual in the project is assigned to one or several workers
Worker
Designer
Use-Case Specifier
System Analyst
Implementer
Architect
Activities
Define Operations
Detail a Use-Case
Find Actors and Use-Cases
Perform Unit Tests
Identify Design Mechanisms
A worker may wear several hats.
All in same day…
Some ‘roles’ are accomplished by
a team. Often the case…
Notes: This is really standard resource allocation and should be familiar to all project managers and tech leads. The only point to be made is that typically the worker roles defined in the RUP do not correspond to the activities of just one individual (with the exception of the architect, perhaps). Otherwise, it is a many to many mapping.

## Slide 32
Business Modeling Workflow – the Organization
Find Business Actors
and Use Cases
Business-Process
Analyst
Structure the
Business Use-Case
Model
Capture a
Common
Vocabulary
Business Model
Reviewer
Review the
Business
Use-Case Model
Detail a
Business Use Case
Business
Designer
Review the
Business
Object Model
Detail a
Business Entity
Find Business Workers
and Entities
Detail a
Business Worker
Purpose: to understand the structure and dynamics of the organization;
To ensure customers, end-users, and developers understand the organization;
To derive requirements on systems to support the organization;
To support these, Business Use Case Models and Business Object Models are developed.
Notes: These top-level workflow diagrams do NOT show artifacts. They only show workers and activities. RUP includes many more detailed diagrams which show the artifacts as well.
Business modeling is an optional step, although recommended if the new system will have a significant impact on the operation of the business.

## Slide 33: Requirements Workflow
Use-Case
Specifier
Requirements
Reviewer
User-Interface
Designer
Capture a
Common
Vocabulary
Find Actors
and Use Cases
Review
Requirements
Structure the
Use-Case Model
User-Interface
Prototyping
Detail a
Use Case
Elicit Stakeholder
Needs
Manage
Dependencies
Architect
Prioritize
Use Cases
Develop
Vision
User-Interface
Modeling
Purpose: To come
to agreement with
customers and
users on what the
system should do.
To give developers
a better under-
standing of the
requirements of
the system.
This is not the business model
(Domain modeling)
The Systems Analyst has MUCH to do…
You will likely be
doing many of
These activities
as part of a team

## Slide 34: Analysis & Design Workflow
Architect
Designer
Architectural
Analysis
Architecture
Reviewer
Review the
Design
Review the
Architecture
Use-Case
Analysis
Architectural
Design
Describe
Concurrency
Describe
Distribution
Database
Designer
Class
Design
Subsystem Design
Use-Case
Design
Database
Design
Design
Reviewer
Purpose: to
transform the
requirements into
a design of the
system to be.
(Map problem space
needs into solution
space entities…)
To derive a robust
architecture for
the system
To adapt the
design to match
the implementation
environment,
designing it for
performance
We will be stopping somewhere
around here this first semester.

## Slide 35
Implementation Workflow
Integrate
System
Architect
System Integrator
Implementer
Code Reviewer
Implement
Classes
Perform
Unit Test
Structure the
Implementation Model
Integrate
Subsystem
Review Code
Fix a Defect
Plan System
Integration
Plan Subsystem
Integration
To design the organization of the code in terms of implementation subsystems organized in layers.
To implement classes and objects in terms of components, (source, binaries, executables, others)
To test the components as units; integrate the results into an executable system.
(Programmer)
There is much elaboration on these roles in the Rational
Unified Process textbook.
Also, many on-line mentors for the RUP are available.

## Slide 36: Test Workflow
Design Test
Implement Test
Test Designer
Integration
Tester
System Tester
Evaluate
Test
Execute Integration
Test
Execute System
Test
Designer
Design Test Classes
and Packages
Implementer
Implement Test Components
and Subsystems
PlanTest
Performance
Tester
Execute Performance
Test
Will skip for now…

## Slide 37
Develop
Business
Case
Project
Manager
Develop
Project
Plan
Revisit Risk List
Staff
Project
Evaluate
Iteration
Execute
Iteration
Plan
Develop
Iteration
Plan
Identify
Risks
To provide a framework for managing software intensive projects
To provide a practical guidelines for planning, staffing, executing, and monitoring projects
To provide a framework for managing risk
Project Manager is responsible for developing the following artifacts:
The Software Development Plan (includes Risks list, Project Plan, and Measurement plan
The Business Case; The Iteration Plan; the Iteration Assessment; status assessments and more.
SEE YOUR TEXTBOOK – CHAPTER 7

## Slide 38: Guidelines, Mentors, and Templates
Guidelines are the rules, recommendations, and heuristics that support activities
  For example, modeling and programming guidelines
Tool mentors explain how to use a specific tool to perform an activity or steps in an activity
  For example, building a design model using Rational Rose
Templates are predefined artifacts
  For example, a Rational SoDA template for a Use-Case Report
Guidelines, tool mentors and templates make it easier to apply the process correctly and consistently
While we have focused mainly on the overall framework of the Rational Unified Process, i.e., the phases and disciplines, the process provides much more technical and detailed guidance for the developer.
Guidelines, tool mentors and templates are used by developers on a daily basis to accomplish their technical tasks.
Notes: So far in this module we have focused mostly on the RUP framework, I.e., phases, activities, etc. But the process includes lots of more concrete benefits such as tool mentors that appeal more directly to developers.

## Slide 39
Core Disciplines
Business Modeling
Requirements
Analysis and Design
Implementation
Test
Deployment
Config. & Change Mgmt.
Project Management
Environment
Requisite Pro, Rose, SoDA
Rose, Apex, SoDA, Purify, ...
SQA TeamTest, Quantify, PerformanceStudio,...
ClearCase, ClearQuest
Rose, SoDA, Apex
Unified Process, Rational Tools
SoDA, ClearCase, ...
Supporting Disciplines
Requisite Pro, Rose, SoDA
Unified Process, Microsoft® Project, ...
Notes: How you present this slide depends on the interests of the students.
The simplest way to present it is to point out that many tools are needed to support this process.
If the audience is interested in (or has already bought) the Rational tool set, you may want to discuss the tools in more detail and their relationships.
RUP now includes tool mentors for most of these tools.
A brief description of the tools mentioned here is provided in an appendix to the student books. Instructors should familiarize themselves with the tools at least to the level of marketing literature in order to answer student questions.

## Slide 40
The Unified Modeling Language (UML) is a language for specifying, visualizing, constructing, and documenting the artifacts of a software-intensive system
A software development process defines Who is doing What, When and How in building a software product
The Rational Unified Process has four phases: Inception, Elaboration, Construction and Transition
Each phase ends at a major milestone and contains one or more iterations
An iteration is a distinct sequence of activities with an established plan and evaluation criteria, resulting in an executable release
Summary: Rational Unified Process (1 of 2)

## Slide 41: Summary (cont.): Rational Unified Process
A discipline groups related activities together
Each workflow is exercised (to a greater or lesser degree…) during an iteration and results in a model that is incrementally produced
An artifact is a piece of information that is produced, modified, or used by a process
A worker is a role that may be played by an individual or a team in the development organization
An activity is a unit of work a worker may be asked to perform